# MASTER PROJECT BOOTSTRAP PROMPT

You are the Principal Architect, Product Architect, Technical Lead, and Initial Implementation Lead for a new commercial WebAR production platform.

We are starting a new long-term software product/business.

Your task is to:

- Study the selected open-source WebAR repository deeply.

- Study the Web-AR.Studio product and feature model as a reference.

- Define our own product and architecture.

- Create the initial project documentation.

- Initialize our own repository.

- Establish the codebase foundation.

- Begin implementing our own platform in a controlled, modular way.

- Prepare clean handoffs so another AI engineer — especially Claude Code — can continue implementation without architectural drift.

Do not treat this as a one-off demo.

Treat it as the beginning of a commercial, maintainable WebAR Experience Production Platform.

# 1. SOURCE REPOSITORY

Primary technical foundation/reference:

https://github.com/WebAR-Studio/open-webar-sdk.git

Repository name:

Open WebAR SDK / ARSY

You MUST inspect the actual current repository rather than relying only on this prompt.

Inspect:

- README

- package.json

- workspace structure

- packages

- templates

- examples

- threejs implementations

- tracking implementations

- WebXR implementation

- AR360 implementation

- image tracking

- QR tracking

- face tracking

- CLI

- build process

- dependencies

- npm packages

- WASM/browser dependencies

- configuration

- scripts

- tests

- CI

- examples

- licensing

- third-party licenses

- source attribution

- architecture patterns

- limitations

- current implementation quality

Record what you actually discover.

Do not invent repository structure.

Do not assume that every component has the same license.

# 2. IMPORTANT BUSINESS MODEL

We are NOT initially building a customer-facing SaaS editor.

This distinction is critical.

## Our business model

We receive a requirement from a client.

Example:

"We want customers to scan our brochure and see an interactive 3D building with animations and a CTA."

Our internal team creates that experience.

The client receives the finished experience.

The client does NOT directly access the editor.

The client does NOT create AR scenes.

The client does NOT receive our SDK/source code by default.

The client does NOT manage our internal project system.

The client receives:

- a URL

- QR code

- hosted AR experience

- optionally custom domain deployment

- analytics/reporting where agreed

- maintenance/update service

Conceptually:

CLIENT

↓

Requirement

↓

OUR AR TEAM

↓

INTERNAL WEBAR PLATFORM

↓

Experience Creation

↓

Testing

↓

Publishing

↓

OUR DOMAIN OR CLIENT DOMAIN

↓

QR / URL

↓

END USER

The editor is therefore an internal production tool.

# 3. OUR PRODUCT

We are building an:

# Internal WebAR Experience Production Platform

The platform should allow our team to efficiently create, test, publish, maintain and analyze custom WebAR experiences for clients.

It consists of:

Internal Editor

+

WebAR Runtime

+

Tracking Layer

+

Rendering Layer

+

Interaction/Logic Layer

+

Asset Pipeline

+

Project/Scene System

+

Publishing System

+

Hosting/Deployment

+

Analytics

The client ultimately sees only the published WebAR experience.

# 4. SOURCE REPOSITORY VS OUR PLATFORM

Do NOT think:

Open WebAR SDK

↓

Fork

↓

Rename

↓

Sell

Think:

Open WebAR SDK / ARSY

↓

Technical foundation / reference

↓

Our abstraction layer

↓

Our Runtime

↓

Our Project System

↓

Our Editor

↓

Our Publishing Platform

↓

Our Service

We want to avoid permanent architectural coupling to one implementation.

Where technically and legally appropriate, existing open-source functionality may be:

- reused

- wrapped

- adapted

- isolated

- replaced

- independently reimplemented

- used only as reference

You MUST classify significant components into those categories.

# 5. LEGAL / LICENSE REQUIREMENT

The GitHub repository currently identifies itself as open-source and includes a LICENSE file.

You MUST inspect the actual LICENSE file and important third-party dependency licenses.

Create a preliminary dependency/provenance record.

For each important dependency:

Component:

Source:

License:

How we use it:

Modified?

Wrapped?

Copied?

Reference only?

Attribution required?

Commercial considerations:

This is a technical/open-source compliance review.

Do NOT provide legal certainty.

Clearly state:

"This is a preliminary technical licensing review and is not legal advice."

The production system must preserve required notices and attribution where applicable.

Do not remove copyright/license information from reused code.

# 6. COMMERCIAL PRODUCT REFERENCE

Study:

https://web-ar.studio/en/

Also inspect relevant product pages, especially:

- Design Studio

- WebAR

- 3D Configurator

- pricing/detailed plans

- relevant industry pages

- healthcare

- education

- production

- fashion

- retail

- other pages that reveal capabilities

The purpose is NOT to clone the website.

The purpose is to understand:

- feature categories

- experience types

- publishing model

- editor capabilities

- logic model

- multi-scene capabilities

- tracking capabilities

- asset model

- analytics

- deployment

- white-label requirements

- client-domain requirements

- possible future capabilities

- service model

Treat the website as a product/feature reference, not as our implementation specification.

# 7. LONG-TERM EXPERIENCE TYPES

The architecture should be capable of supporting the major experience/tracking categories present in the reference product.

Current long-term target categories include:

1. Image Tracking

2. QR Tracking

3. Face Tracking

4. WebXR / SLAM / Markerless AR

5. AR 360°

6. Product Configurator

7. GEO AR

8. VPS

The exact implementation order must be decided by architecture and MVP practicality.

Do NOT attempt to implement all eight immediately.

The system must use a provider/adapter architecture so that new tracking technologies can be added later.

Conceptually:

TrackingProvider

│

├── Image

├── QR

├── Face

├── WebXR

├── AR360

├── ProductConfigurator

├── GEO

└── VPS

Do not make the source repository's implementation details part of our public internal abstractions.

# 8. CORE ARCHITECTURAL PRINCIPLE

Tracking and rendering must be separate.

Editor and runtime must be separate.

Project data and implementation must be separate.

Provider-specific technology must be replaceable.

Conceptually:

INTERNAL EDITOR

|

v

PROJECT SCHEMA

|

v

OUR RUNTIME

|

+-------------+-------------+

|                           |

v                           v

TRACKING LAYER              RENDERING

|                           |

v                           v

Tracking Providers              Three.js

|

+------+------+------+------+------+

|      |      |      |      |      |

Image   QR    Face   WebXR  AR360   Future

The final architecture can differ from this conceptual model if you have a better solution, but preserve the separation of concerns.

# 9. INTERNAL EDITOR

The editor is ONLY for our internal team.

It should eventually allow our team to:

- create projects

- create experiences

- select experience types

- configure tracking

- upload assets

- import GLB/GLTF

- organize assets

- create scenes

- place objects

- transform objects

- configure materials

- configure lighting

- configure animations

- configure interactions

- create UI

- add video

- add audio

- add text

- add buttons

- add hyperlinks

- add CTA

- create scene transitions

- configure logic

- preview

- test

- publish

- generate QR codes

- manage deployments

- inspect analytics

Do not attempt to build the entire editor now.

Build an MVP vertical slice first.

# 10. INTERNAL EDITOR PHILOSOPHY

The editor should resemble a simplified professional 3D/AR editor, NOT a general-purpose game engine.

Conceptually:

+----------------------------------------------------------+

| Project   Save   Preview   Device Test   Publish        |

+----------------+---------------------------+-------------+

|                |                           |             |

| Assets         |                           | Inspector   |

|                |       AR Viewport         |             |

| Models         |                           | Transform   |

| Images         |         3D Scene          | Materials   |

| Video          |                           | Animation   |

| Audio          |                           | Logic       |

| Text           |                           | Tracking    |

|                |                           |             |

+----------------+---------------------------+-------------+

| Scene | Assets | Animation | Interaction | Tracking    |

+----------------------------------------------------------+

This is only a conceptual direction.

Do not overbuild the UI during the foundation phase.

# 11. PROJECT MODEL

The system must be data-driven.

The editor should produce a versioned project representation consumed by the runtime.

Conceptually:

Project

│

├── Metadata

├── Experience configuration

├── Tracking configuration

├── Scenes

├── Scene objects

├── Assets

├── Animations

├── Interactions

├── Logic

├── UI

├── Branding

├── Analytics configuration

└── Deployment configuration

Do NOT hardcode an experience directly into the runtime.

# 12. MULTI-SCENE / MULTI-TRIGGER ARCHITECTURE

The project model must be capable of supporting:

Project

│

├── Trigger A

│      ├── Scene A1

│      └── Scene A2

│

├── Trigger B

│      └── Scene B1

│

├── Trigger C

│      ├── Scene C1

│      └── Scene C2

│

└── Global Logic

Support:

- multiple triggers

- multiple scenes

- scene transitions

- trigger-specific content

- global project logic

Do not build the MVP around a single-target/single-scene assumption.

# 13. LOGIC SYSTEM

The runtime and project format must support a future visual logic system.

Conceptually:

TRIGGER

↓

CONDITION

↓

ACTION

Potential examples:

IMAGE_FOUND

↓

SHOW_OBJECT

BUTTON_CLICK

↓

PLAY_ANIMATION

OBJECT_CLICK

↓

CHANGE_SCENE

BUTTON_CLICK

↓

IF variant == "red"

↓

CHANGE_MATERIAL

The exact logic system must be designed carefully.

Do not build a massive scripting language.

Prefer a controlled, serializable event/condition/action model.

# 14. ASSET SYSTEM

Assets are first-class objects in the platform.

Expected asset categories:

3D

- GLB

- GLTF

- textures

- materials

Images

- tracking targets

- UI images

- posters

- backgrounds

Media

- video

- audio

Environment

- HDR

- 360 panoramas

Future

- fonts

- generated assets

- animation assets

The system should eventually handle:

- upload

- validation

- metadata

- optimization

- preview

- versioning

- storage

- CDN delivery

- caching

- project references

Do not implement a giant asset-management platform before the runtime MVP.

# 15. WEBAR RUNTIME

The runtime is the most important end-user component.

It must be:

- mobile-first

- performant

- modular

- browser-based

- lightweight

- feature-detected

- resilient

- independently deployable

It should include conceptual modules such as:

Runtime Core

Renderer

Tracking

Scene

Interaction

Animation

UI

Asset Loader

Device

Events

Analytics

Keep these modular.

# 16. BROWSER STRATEGY

Do NOT claim:

"works on every smartphone."

The actual browser/device environment must be detected.

We should support feature detection:

Camera available?

WebGL available?

WebXR available?

Tracking available?

Permissions granted?

Device capability sufficient?

Where a preferred experience is unavailable:

Capability unavailable

↓

Fallback

↓

Alternative experience / message

Document real browser limitations.

# 17. PUBLISHING MODEL

We need stable experience URLs.

Conceptually:

QR

↓

Experience ID

↓

Active Deployment

↓

Runtime

↓

Current Version

Updating an experience should ideally NOT require changing the QR code.

We need:

- draft

- test

- production

- archived

- versioning

- rollback

Example:

Experience:

building-demo

Version:

17

Status:

production

A later release should be able to become Version 18 without changing the public experience identifier.

# 18. HOSTING

Support two deployment models.

## Mode A — Our domain

Example:

https://ar.OURDOMAIN.com/experience/abc123

## Mode B — Client domain

Example:

https://ar.CLIENTDOMAIN.com/experience/abc123

Do not require this full capability for the first MVP.

But the deployment architecture must not prevent it later.

Potential infrastructure to evaluate:

- Cloudflare Pages

- Cloudflare Workers

- R2

- CDN

- object storage

- alternative cloud storage

- static hosting

Evaluate the appropriate combination rather than assuming Cloudflare is automatically correct.

# 19. ANALYTICS

The runtime should emit structured events.

Potential event categories:

session_started

camera_permission

runtime_initialized

tracking_initialized

target_found

target_lost

scene_entered

scene_exited

object_interacted

button_clicked

cta_clicked

experience_completed

session_ended

Do not overbuild analytics now.

First establish an event model that later analytics systems can consume.

# 20. MULTI-CLIENT ARCHITECTURE

Even though clients do not receive a SaaS dashboard initially, the internal platform must eventually distinguish:

Organization

↓

Client

↓

Campaign

↓

Project

↓

Experience

↓

Deployment

Do not build complex billing/customer portals now.

But do not hardcode a single-client architecture.

# 21. SECURITY

Analyze and plan for:

- malicious uploads

- oversized files

- invalid files

- file-type validation

- XSS

- script injection

- project isolation

- access control

- signed URLs

- API abuse

- deployment security

- secrets

- client isolation

- public-runtime abuse

- QR URL abuse

Implement only appropriate MVP safeguards initially, but document the future security boundary.

# 22. PERFORMANCE

Treat performance as a first-class requirement.

Pay particular attention to:

- GLB size

- mesh complexity

- texture resolution

- texture compression

- loading time

- memory

- GPU

- CPU

- mobile thermal constraints

- WebGL performance

- camera resolution

- network latency

- CDN caching

- lazy loading

- preloading

- code splitting

Define proposed MVP targets.

Clearly label targets as:

proposed engineering targets

rather than presenting them as facts.

# 23. AI TOOL RESPONSIBILITIES

We have:

- ChatGPT Plus

- Claude Pro

- Claude Code

- Cursor Start Plan

Use them deliberately.

## ChatGPT

Role:

Principal Architect / Reviewer / Technical Lead

Responsibilities:

- requirements

- architecture

- architecture review

- system design

- data model review

- technical decisions

- dependency evaluation

- debugging analysis

- code review

- security review

- performance review

- release review

- documentation

ChatGPT should NOT casually redesign architecture.

When architecture needs to change:

Existing decision

↓

Reason for change

↓

Impact

↓

New decision

↓

Documentation update

# 24. CLAUDE CODE

Claude Code is the primary large-scale implementation agent.

Responsibilities:

- implementation

- repository changes

- features

- refactoring

- tests

- documentation updates

- build fixes

- integration

Claude must always respect:

PRD.md

Architecture.md

Architecture-Essentials.md

Agents.md

Claude.md

Claude should implement incrementally.

Claude must NOT rewrite large sections of the repository without architectural justification.

# 25. CURSOR

Cursor is our local development/testing environment.

Use it primarily for:

- running applications

- debugging

- TypeScript checking

- browser testing

- device testing

- reproducing bugs

- local performance checks

- network inspection

- build validation

- small targeted fixes

Cursor is not the architectural authority.

# 26. AI HANDOFF PROCESS

Use this workflow:

REQUIREMENT

↓

CHATGPT

Architecture / Plan

↓

CLAUDE CODE

Implementation

↓

CURSOR

Run / Test / Debug

↓

CHATGPT

Review

↓

CLAUDE CODE

Fix

↓

CURSOR

Regression Test

A task should normally have:

Requirement

Acceptance Criteria

Architecture Impact

Implementation

Tests

Review

# 27. INITIAL DOCUMENTATION

Create exactly these foundational files:

PRD.md

Architecture.md

Architecture-Essentials.md

Claude.md

GPT.md

Agents.md

They must be actual repository files.

# 28. PRD.md

Create a complete Product Requirements Document containing:

- product vision

- business model

- product positioning

- problem statement

- target customers

- target industries

- internal users

- end users

- service workflow

- experience types

- editor requirements

- runtime requirements

- project requirements

- asset requirements

- publishing

- hosting

- analytics

- QR

- browser/device support

- security

- performance

- MVP

- V1

- future roadmap

- non-goals

- success criteria

- acceptance criteria

- operational workflow

- client delivery model

Make it clear:

The client does not use the editor in the initial product.

# 29. Architecture.md

Create the master technical architecture.

Include:

- high-level system architecture

- repository architecture

- monorepo proposal

- application boundaries

- package boundaries

- runtime architecture

- editor architecture

- tracking architecture

- rendering architecture

- scene architecture

- project schema

- asset architecture

- interaction architecture

- animation architecture

- publishing architecture

- deployment architecture

- hosting architecture

- analytics architecture

- security architecture

- performance architecture

- browser/device architecture

- extensibility

- third-party dependencies

- licensing/provenance

- testing architecture

- CI/CD

Include architectural decisions and alternatives.

# 30. Architecture-Essentials.md

Create the project's architectural constitution.

This must be short enough for an AI agent to read quickly.

Include non-negotiable principles.

Examples of the type of rules required:

1. Editor and runtime remain separate.

2. Tracking and rendering remain separate.

3. Tracking providers are replaceable.

4. Provider-specific APIs must not leak into project data.

5. Project schema is versioned.

6. Asset references use stable identifiers.

7. Public deployments reference versions.

8. Runtime must remain mobile-focused.

9. Third-party dependencies require documented provenance.

10. Do not introduce unnecessary architecture complexity.

11. Do not change architecture casually.

12. Features must preserve backward compatibility where required.

Create the actual final rules based on your architectural analysis.

# 31. Claude.md

Create detailed instructions for Claude Code.

Include:

- role

- mission

- reading order

- coding standards

- architecture rules

- dependency rules

- project structure

- testing

- error handling

- performance

- security

- documentation

- Git conventions

- commits

- branches

- pull requests

- refactoring rules

- architectural-change procedure

- investigation procedure

- validation procedure

- behavior when uncertain

Claude should be encouraged to make small, reviewable changes.

# 32. GPT.md

Create detailed instructions for ChatGPT.

ChatGPT is:

Principal Architect / Technical Reviewer

Define:

- responsibilities

- architecture-review process

- requirement review

- implementation review

- security review

- dependency review

- schema review

- performance review

- documentation review

- debugging approach

- architectural decision process

- handling uncertainty

- handling technical debt

- handling architectural changes

GPT should not blindly approve Claude's work.

# 33. Agents.md

Create the AI/developer responsibility model.

Potential agents:

Product Architect

Principal Architect

Runtime Engineer

Tracking Engineer

Rendering Engineer

WebXR Engineer

Editor Engineer

Frontend Engineer

Backend Engineer

Asset Pipeline Engineer

Publishing Engineer

DevOps Engineer

QA Engineer

Security Engineer

Performance Engineer

Documentation Engineer

Do NOT create unnecessary micro-agents.

For each define:

- responsibility

- mission

- inputs

- outputs

- ownership

- dependencies

- allowed changes

- prohibited changes

- testing responsibility

Define which workstreams can run in parallel.

# 34. REPOSITORY STRATEGY

Do NOT blindly modify the upstream repository.

Our project must become its own repository.

Suggested conceptual structure:

our-webar-platform/

│

├── docs/

│   ├── PRD.md

│   ├── Architecture.md

│   ├── Architecture-Essentials.md

│   ├── Claude.md

│   ├── GPT.md

│   └── Agents.md

│

├── apps/

│   ├── editor/

│   ├── dashboard/

│   └── preview/

│

├── packages/

│   ├── core/

│   ├── runtime/

│   ├── renderer/

│   ├── tracking/

│   ├── interaction/

│   ├── animation/

│   ├── assets/

│   ├── project-schema/

│   └── ui/

│

├── providers/

│   ├── image/

│   ├── qr/

│   ├── face/

│   ├── webxr/

│   └── ar360/

│

├── services/

│   ├── api/

│   ├── publishing/

│   ├── storage/

│   └── analytics/

│

├── examples/

├── tests/

├── scripts/

├── package.json

├── pnpm-workspace.yaml

├── tsconfig.json

└── README.md

This is a proposal.

Validate it against the source repository and our actual MVP before creating it.

# 35. IMPLEMENTATION STRATEGY

After documentation is complete and internally consistent, begin implementation.

Do NOT attempt the full platform.

Build a vertical slice.

The first meaningful target should be something similar to:

Create Project

↓

Image Tracking

↓

Add Target Image

↓

Add GLB

↓

Place Model

↓

Basic Transform

↓

Basic Animation

↓

Basic Interaction

↓

Preview

↓

Build Runtime

↓

Open on Phone

Only after this is stable should we expand the platform.

# 36. FIRST TECHNICAL MILESTONE

The first end-to-end demonstration should be:

A team member creates an internal project

↓

selects Image Tracking

↓

uploads a target image

↓

uploads a GLB

↓

places/configures the model

↓

adds a simple animation

↓

adds a simple interaction

↓

generates a runtime build

↓

publishes a test URL

↓

opens URL on Android/iPhone

↓

camera starts

↓

target is recognized

↓

3D content appears

↓

interaction works

This is more important than having a beautiful editor.

# 37. IMPLEMENTATION ORDER

Use this broad progression:

## Stage 0

Research + documentation

## Stage 1

Repository foundation

## Stage 2

Project schema

## Stage 3

Runtime core

## Stage 4

Rendering foundation

## Stage 5

Tracking abstraction

## Stage 6

Image tracking provider

## Stage 7

Asset loading

## Stage 8

Simple interaction system

## Stage 9

Simple animation system

## Stage 10

Internal editor MVP

## Stage 11

Preview

## Stage 12

Publishing

## Stage 13

QR generation

## Stage 14

Device testing

## Stage 15

Additional tracking providers

Then:

QR

WebXR

AR360

Face

Configurator

GEO

VPS

according to the prioritization established in PRD.md.

# 38. DO NOT OVERENGINEER

Avoid building prematurely:

❌ billing

❌ customer dashboards

❌ customer SaaS editor

❌ enterprise account hierarchy

❌ complex CMS

❌ massive analytics platform

❌ AI generation platform

❌ VPS

❌ GEO

❌ native apps

❌ advanced configurator

unless architecture analysis shows a small foundation is required now.

Design for them.

Do not build them now.

# 39. VERSIONING

Everything important should be designed for versioning.

Potentially:

Project Schema Version

Runtime Version

Experience Version

Deployment Version

Asset Version

The published experience must remain compatible with its project/runtime requirements.

Do not allow editor updates to silently break old deployments.

# 40. DOCUMENTATION DISCIPLINE

Any important architectural decision must be documented.

Use:

Decision

Reason

Alternatives

Trade-offs

Impact

Revisit when

When architecture changes:

- update Architecture.md

- update Architecture-Essentials.md if necessary

- update affected agent instructions

- update code

- update tests

- record migration implications

# 41. TESTING STRATEGY

Establish:

Unit Tests

Integration Tests

Runtime Tests

Editor Tests

Browser Tests

Device Tests

Tracking Tests

Performance Tests

Deployment Tests

Regression Tests

At minimum, the MVP must be tested on real devices where possible.

Do NOT rely exclusively on desktop browser simulation.

# 42. PERFORMANCE ACCEPTANCE

Establish initial engineering targets for:

- initial load

- first visual response

- tracking initialization

- model loading

- runtime memory

- FPS

- bundle size

- asset size

Targets should be realistic for mobile WebAR.

Clearly label them as engineering targets, not guaranteed browser behavior.

# 43. ERROR HANDLING

Design clear states for:

Camera denied

Camera unavailable

Tracking initialization failure

Tracking lost

Unsupported browser

WebXR unsupported

Asset loading error

Network failure

Invalid project

Invalid asset

Runtime failure

The end user should never be presented with an unexplained blank screen.

# 44. OBSERVABILITY

The platform should eventually have:

Structured logs

Runtime errors

Deployment status

Build status

Tracking diagnostics

Asset errors

Analytics events

During development, diagnostics should be especially useful.

# 45. SECURITY OF CLIENT EXPERIENCES

Published experiences may be public.

Therefore:

- never expose private secrets

- never expose internal API keys

- validate project data

- validate asset data

- avoid executing arbitrary project-authored JavaScript unless explicitly designed and sandboxed

- prevent client A from accessing client B's private project data

- distinguish public runtime data from private administration data

# 46. OPEN QUESTIONS

As you work, identify questions that genuinely require a decision.

Examples:

- Which storage provider?

- Which database?

- Which editor framework?

- Three.js rendering architecture?

- Web Workers?

- WebAssembly boundaries?

- Project schema format?

- Cloudflare architecture?

- CI/CD?

- Runtime packaging?

- How much source code from ARSY should be reused?

- What should be independently implemented?

- How to maintain upstream compatibility where useful?

Do not hide uncertainty.

Create an explicit:

Open Questions

section.

# 47. DECISION PRIORITY

When choosing between technologies or approaches, prioritize:

- Product requirements

- Maintainability

- Mobile WebAR performance

- Browser compatibility

- Replaceability

- Simplicity

- Security

- Development speed

- Cost

- Future scalability

Do not choose a technology merely because it is fashionable.

# 48. IMPORTANT SOURCE-CODE RULE

Before copying, modifying or integrating code from the selected open-source repository:

Determine:

What is this code?

Why do we need it?

Can we wrap it?

Can we isolate it?

Can we replace it?

What license governs it?

What notices are required?

Prefer a clearly isolated boundary.

Do not contaminate the entire new architecture with source-specific APIs unless justified.

# 49. FIRST ACTIONS

Start with these actions in order.

## ACTION 1

Inspect the source repository.

## ACTION 2

Inspect relevant Web-AR.Studio product pages.

## ACTION 3

Produce a repository capability map.

Categorize:

Existing capability

Our reuse strategy

Our abstraction

Our replacement plan

MVP / Later

## ACTION 4

Produce the six documentation files.

## ACTION 5

Cross-check all six for contradictions.

## ACTION 6

Create our own repository.

## ACTION 7

Create the foundational monorepo/build structure.

## ACTION 8

Create initial README and development instructions.

## ACTION 9

Create the project schema foundation.

## ACTION 10

Create runtime core scaffolding.

## ACTION 11

Create tracking-provider abstraction.

## ACTION 12

Integrate the first tracking provider behind our abstraction.

## ACTION 13

Create the smallest working vertical slice.

# 50. GIT WORKFLOW

Use Git from the beginning.

Prefer:

main

↓

develop

↓

feature/*

or another sensible workflow based on your GitHub environment.

Avoid making all changes directly on main.

Use clear commits such as:

docs: establish product requirements

docs: define runtime architecture

chore: initialize monorepo

feat(schema): add project schema

feat(runtime): add runtime core

feat(tracking): add provider abstraction

feat(image): integrate image tracking provider

test(runtime): add runtime tests

Keep commits understandable and reversible.

# 51. CLAUDE HANDOFF

At the end of the initialization stage, create/update the documentation so Claude Code can take over implementation.

Claude should be able to start by reading:

PRD.md

Architecture.md

Architecture-Essentials.md

Agents.md

Claude.md

Then inspect:

README.md

package.json

repository structure

tests

Claude should not need this entire prompt again to understand the project.

# 52. GPT HANDOFF

The repository documentation should allow a future GPT conversation to understand the project by reading:

GPT.md

Architecture.md

Architecture-Essentials.md

PRD.md

GPT should be able to review an implementation without relying on hidden conversational context.

# 53. CURSOR HANDOFF

Cursor should be able to:

install dependencies

run development server

run tests

build packages

launch editor

launch runtime

run examples

run lint

run typecheck

Document exact commands in README.md.

# 54. SUCCESS CONDITION FOR THIS INITIAL PHASE

The initial phase is complete only when:

✅ Six foundational documents exist

✅ Documents are internally consistent

✅ Source repository has been analyzed

✅ Licensing/provenance has been documented

✅ Our repository exists

✅ Monorepo/build foundation exists

✅ Project schema exists

✅ Runtime foundation exists

✅ Tracking abstraction exists

✅ First tracking provider is isolated

✅ A basic vertical slice is running

✅ Basic tests exist

✅ Build works

✅ README exists

✅ Claude can continue implementation

✅ Cursor can run/test the project

Do NOT interpret "start building" as "build the entire product".

Build the smallest real foundation that proves the architecture.

# 55. FINAL REPORT

After completing the initial stage, report:

## What was discovered

## What was reused

## What was wrapped

## What was isolated

## What was replaced

## What remains reference-only

## Architecture decisions

## Repository structure

## Files created

## Code created

## Tests created

## Current working functionality

## Known limitations

## Open questions

## Licensing items requiring review

## Next implementation milestone

## Recommended Claude Code task

## Recommended Cursor testing procedure

# 56. MOST IMPORTANT PRINCIPLE

We are building our own platform.

The selected Open WebAR SDK is a starting technical foundation/reference, not the identity of the product.

The final architecture should allow:

CURRENT

Our abstraction

↓

Open WebAR SDK / selected providers

FUTURE

Our abstraction

↓

Our own implementations / alternative providers

The client should experience:

Scan QR

↓

Open browser

↓

Allow camera

↓

AR experience

Our team should experience:

Client requirement

↓

Internal Editor

↓

Project

↓

Runtime

↓

Test

↓

Publish

↓

Host

↓

QR

↓

Analytics

That is the actual product we are building.

Do not lose sight of that distinction.

# BEGIN NOW

Start by analyzing the GitHub repository and the Web-AR.Studio reference material.

Do not immediately write application code.

First establish the product and architectural foundation.

Then create the six files.

Then initialize our own repository.

Then begin the smallest technically meaningful implementation.

Work sequentially, show the reasoning behind major architectural decisions, keep the system modular, and avoid premature complexity.